* **Date and Duration**: 11th of June - 30 minutes
* **Participants**: Paul B, Warren, Paul M, Michael, Manzi and Julie
* **Topics discussed**
  + Actions from the previous meeting
    - All to review the spreadsheet (link above in the chat)
    - Karim to update the spreadsheet and include 1. The provider of each clearing 2. SEPA clearing, 3. TCIB and 4. PAPSS => 1. and 2. missing
    - Manzi to share the links of the SEPA specifications (Done)
    - Michael, Charles and Dexter to share a first draft of the specifications of the new pacs specifications (to be planned - see updates of the actions)
    - Julie to share the ISO 20022 end-to-end flow => catalogue to be agreed on first.
    - Michael to share the Business Justification from SWIFT related to account discovery phase [done: see link above]
    - Julie to create a new folder on GitHub where all the working documents can be stored [Done]

* APIs to be used for the account look up. We have actually two choices
  + Option 1: using acmt.023 - challenges: the message is not really meant for any ID look up
  + Option: Using the new message standard that will be introduced by SWIFT - challenges: we are not the owner of the business justification/driving the changes. It means that SWIFT may refuse to incorporate our requirements in their message structure. As a result, we would actually implement an ISO equivalent of our Parties API which is no longer a standard
* Administrative APIs
  + We have decided that administrative API will not be part of the first wave of APIS migrated to ISO 20022. As a result, participant APIs will not be migrated to ISO just yet.
  + Note: this decision needs to be discussed with the FSPIOP workstream - see action

* Merchant ID
  + This topic needs to be discussed more in the interscheme workstream
* Julie shared that she was working on a first message catalogue that defines the mapping between Mojaloop APIs and the ISO 20022.

* **Actions discussed**:
  + Karim to update the spreadsheet and include 1. The provider of each clearing 2. SEPA clearing
  + Michael to organize a meeting with SWIFT to gauge SWIFT's appetite to incorporate our potential changes to their message structure for parties lookup.
  + Julie to share the mapping document mentioned above
  + Michael, Charles and Dexter to share a first draft of the specifications of the new pacs specifications
* **Recording of the video**: [Workstream ISO 20022 11/06/2024](https://youtu.be/Ks6FluehBQU)
* Date and duration of the meeting: 21st of May - 35 minutes
* Topics discussed:
* Logistics of the call
* Priorities of this workstream:
* Define the new message standard used for the agreement of terms, now that the Business Justification    to do so has been approved by ISO 20022
* Define the fields accepted by the ISO 20022 committee
* Review of the spreadsheet shared by Karim
* Actions
* All to review the spreadsheet (link above in the chat)
* Karim to update the spreadsheet and include 1. The provider of each clearing 2. SEPA clearing,  3. TCIB and 4. PAPSS
* Manzi to share the links of the SEPA specifications
* Michael, Charles and Dexter to share a first draft of the specifications of the new pacs specifications
* Julie to share the ISO 20022 end-to-end flow
* Michael to share the Business Justification from SWIFT related to account discovery phase [done: see link above]
* Julie to create a new folder on GitHub where all the working documents can be stored
* recording: will come soon